Checkpoint 1

Link to GitHub Project: https://github.com/mitbailey99/Battleship

Link to the code we have as of 5/3/2021:

https://github.com/mitbailey99/Battleship/tree/5a9f3a6de335f6

Major Components and Schedule

| Mit Bailey (Dropped class) | Matt Bonanno | Ryan Balachandran |
| --- | --- | --- |
| Modular AI Base: Action Methods (ex. Fire()) | Modular AI Base: Modes (ex. Hits ship then explores that area) | Clean up Random Algorithm |
| Finish Hunt-Parity Algorithm | Hunt Algorithm | Our AI: Inter-Generational Selection |
| Our AI: Genes | Our AI: Reproduction |  |
| Our AI: Aptitude Measurement | State Space Match Handling (ex. EndMatch(), StartMatch()) |  |

Old Schedule

|  | Completion Goal by End of Week |
| --- | --- |
| Week 4 | Implement and Finish Hunt AI Implement Random Algorithm Finish Hunt-Parity Algorithms Finish Statistical Data Collection and Recording Work on Reproduction |
| Week 5 | Our AI: Genes, Finish Reproduction, and Inter-Generational Selection |
| Week 6 | Our AI: Aptitude Measurements, Match Handling |
| Week 7 |  |
| Week 8 | Bug Fixes and AI Aptitude Confirmation |

New Schedule

|  | Completion Goal by End of Week |
| --- | --- |
| Week 8 | Implement and Finish Hunt AI Clean up Random Algorithm Finish Hunt-Parity Algorithms Work on Reproduction Our AI: Genes, Finish Reproduction, and Inter-Generational Selection Our AI: Aptitude Measurements, Match Handling Bug Fixes and AI Aptitude Confirmation |

What we have done:

- Random algorithm

- Grid display optimization

- Hunt Agent (functional but not uploaded to github)

What we need to do by the final

- Our AI - Framework

- Clean up Random Agent

- Finish HP Agent (Hunt-Parity)

- Finish Genes, Reproduction, and Selection for our AI

Progress:

Between the first checkpoint and this checkpoint, not much was accomplished. On Saturday, Mit Bailey said he had dropped the class, so besides the base of Hunt parity algorithm, we have yet to even begin to work on our evolution-based AI.

Implementing the random AI was easy. All I could do while waiting was update the window grid display with text of the coordinates

Matt Bonanno is working on the Hunt Algorithm and has started the base of the evolutionary AI.

References

1. Kancko, Tomáš. "Reinforcement Learning for the Game of Battleship."

2. Clementis, Ladislav. "Study of Game Strategy Emergence by using Neural Networks."  Information Sciences & Technologies: Bulletin of the ACM Slovakia  7.2 (2015).

3. Laken, Paul van der. “Beating Battleships with Algorithms and AI.”  Paulvanderlaken.com , 30 Dec. 2019, paulvanderlaken.com/2019/01/21/beating-battleships-with-algorithms-and-ai/.

4. Kang Ling. “On Two-Move Prediction Games.” The Annals of Statistics, vol. 2, no. 5, Sept. 1974, pp. 988–999. EBSCOhost, search.ebscohost.com/login.aspx?direct=true&db=edsjsr&AN=edsjsr.2958064&site=eds-live.

5. Pygame.  Pygame, 2  8 Oct. 2020.  https://www.pygame.org/
6. Hasbro.  Battleship , 1990.  https://www.hasbro.com/common/instruct/Battleship.PDF

7. In-Class notes on Evolutionary Computation