Checkpoint 1

Link to GitHub Project: https://github.com/mitbailey99/Battleship

Link to the code we have as of 4/12/2021: https://github.com/mitbailey99/Battleship/tree/bc2d617

Major Components and Schedule

| Mit Bailey | Matt Bonanno | Ryan Balachandran |
| --- | --- | --- |
| Tile Structure | Modular AI Base: Modes (ex. Hits ship then explores that area) | Game Board / 2D Array |
| Modular AI Base: Action Methods (ex. Fire()) | Hunt Algorithm | Finish State Space Statistical Collection (ex. # shots, # misses, total turns) |
| Finish Hunt-Parity Algorithm | Our AI: Reproduction | Random Algorithm |
| Our AI: Genes | State Space Match Handling (ex. EndMatch(), StartMatch()) | Our AI: Inter-Generational Selection |
| Our AI: Aptitude Measurement |  |  |

Old Schedule

|  | Completion Goal by End of Week |
| --- | --- |
| Week 1 | Project Proposal and Presentation |
| Week 2 | State-Space Implementation (Tiles, Ships, 2D Array) |
| Week 3 | Modular AI Base; Random, Hunt, and Hunt-Parity Algorithms Statistical Data Collection / Recording |
| Week 4 | Our AI: Genes, Reproduction, and Inter-Generational Selection |
| Week 5 |  |
| Week 6 | Our AI: Aptitude Measurements, Match Handling |
| Week 7 |  |
| Week 8 | Bug Fixes and AI Aptitude Confirmation |

New Schedule

|  | Completion Goal by End of Week |
| --- | --- |
| Week 4 | Implement and Finish Hunt AI Implement Random Algorithm Finish Hunt-Parity Algorithms Finish Statistical Data Collection and Recording Work on Reproduction |
| Week 5 | Our AI: Genes, Finish Reproduction, and Inter-Generational Selection |
| Week 6 | Our AI: Aptitude Measurements, Match Handling |
| Week 7 |  |
| Week 8 | Bug Fixes and AI Aptitude Confirmation |

What we have done:

- Ship class

- Gameboard class

- Main function

- Hunt-Parity partial implementation

What we need to do by checkpoint 2

- Our AI - Framework

- Hunt Agent

- Random Agent

- Finish HP Agent

- Finish data collection

- Finish Genes, Reproduction, and Selection for our AI

References

1. Kancko, Tomáš. "Reinforcement Learning for the Game of Battleship."

2. Clementis, Ladislav. "Study of Game Strategy Emergence by using Neural Networks."  Information Sciences & Technologies: Bulletin of the ACM Slovakia  7.2 (2015).

3. Laken, Paul van der. “Beating Battleships with Algorithms and AI.”  Paulvanderlaken.com , 30 Dec. 2019, paulvanderlaken.com/2019/01/21/beating-battleships-with-algorithms-and-ai/.

4. Kang Ling. “On Two-Move Prediction Games.” The Annals of Statistics, vol. 2, no. 5, Sept. 1974, pp. 988–999. EBSCOhost, search.ebscohost.com/login.aspx?direct=true&db=edsjsr&AN=edsjsr.2958064&site=eds-live.

5. Pygame.  Pygame, 2  8 Oct. 2020.  https://www.pygame.org/
6. Hasbro.  Battleship , 1990.  https://www.hasbro.com/common/instruct/Battleship.PDF

7. In-Class notes on Evolutionary Computation